CoffCo

Commercial in Confidence

Systems Engineering Proposal
for Vacation Stables

In response to: Request for Proposal – Luxury In-Room Coffee Machine

| Prepared for: | CEO, Vacation Stables |
| --- | --- |
| Reference: | COFFCO-SE-001 |
| Issue: | 1.3 |
| Date: | July 2026 |
| Classification: | Commercial in Confidence |
| Prepared by: | School of Systems Engineering (secondment) |

# Executive Summary

## Vacation Stables – Implementing a Bespoke Premium In-Room Experience

Vacation Stables has identified a significant and well-evidenced gap between the quality of coffee available to guests within their hotel rooms and the expectations of their primary target market – the business executive requiring short overnight stays. These guests regularly use specialty coffee establishments and expect equivalent quality wherever they stay.

CoffCo has been engaged, through the School of Systems Engineering, to design a next-generation in-room coffee machine that closes this gap. This proposal presents the full systems engineering lifecycle for the CoffCo MVP, covering all eleven deliverable areas of the Applied Systems Engineering Certificate.

Solution Intent A CoffCo-owned and operated system that transforms the in-room hotel coffee experience for Vacation Stables guests by deploying a precision, connected brewing machine – enabling guests to receive personalised, café-quality coffee on demand, within the constraints of hotel room infrastructure, food safety regulation, and brand standards.

42 system requirements across four categories, uniquely identified, verifiable, and traced to stakeholder needs (COFFCO-SRS-001)

Two-level system architecture (logical and physical) with five formally connected MBSE views per INCOSE Z8 and Z9 (COFFCO-ARCH-001 v2.0)

System design descriptions for the Control Assembly (SS-2/SS-5) and Thermal Assembly (SS-2/SS-3)

Full trade-off analysis, integration plan, V&V strategy with six test cases, FMECA safety analysis, ILS/TEPIDOIL plan, and disposal plan

All architectural assumptions (A-01 through A-08), requirement gaps (RG-01 through RG-04), and new derived requirements (NR-01 through NR-04) explicitly tracked

# Solution Proposal

## Understanding the Vacation Stables Need

Vacation Stables operates a UK, EU, and US hotel estate targeting business executives requiring short overnight stays. Their request for proposal identifies the in-room coffee experience as a persistent point of guest dissatisfaction – a gap between what guests receive (low-grade instant or filter coffee) and what they expect (specialty coffee quality equivalent to the hotel's dining room or a high-street coffee establishment).

The solution must be deployable in existing hotel rooms without modification to room infrastructure, operable by any guest without training, maintainable by hotel housekeeping staff without specialist skills, and commercially viable at the scale of the Vacation Stables estate.

## Design for X Theme – Design for Reliability

The overarching Design for X theme selected for this programme is Design for Reliability (DfR). This theme was selected because it is the single architectural principle with the greatest influence on all other system properties and the greatest risk to commercial viability.

Design for Reliability – Rationale A machine that fails within its first year of deployment generates guest complaints, housekeeping burden, Vacation Stables brand damage, and CoffCo reputational and financial loss. The 365-day maintenance-free operating requirement (SRS 3.3) and MTBF of 26,280 hours (SRS 3.9) are direct expressions of this theme. Every architectural decision, material selection, and interface choice in this proposal is evaluated against its impact on system reliability.

Design for Reliability manifests across all domains of this proposal:

Systems Thinking: emergent behaviours EB-02 (consistent experience) and EB-03 (no guest awareness of machine state) only emerge from reliable operation

Requirements: SRS 3.3 (365-day maintenance-free), 3.9 (MTBF 26,280h), 3.10 (burn prevention), 3.11 (electrical shock prevention) are reliability-driven

Architecture: SP-02 (Modularity) and SP-03 (Loose Coupling) directly support reliability through replaceability and fault isolation

V&V: MTBF analysis, thermal cycling, and endurance testing are primary verification activities

# Systems Thinking

## Four Box Methodology

The SOSE 4 Box Toolkit was applied to establish the system in context before any requirements were written. The four boxes identify: the Purpose of the system; the key Stakeholders and their interests; the Desired End Result when the system succeeds; and the Measure of Success used to confirm the outcome has been achieved.

| PURPOSE — Why the system exists Transform the in-room coffee experience​ Turn a point of guest dissatisfaction into a point of differentiation for Vacation​ Stables​ Enable effortless, premium coffee on demand​ Any guest produces café-quality coffee without training, instruction, or staff​ assistance​ Operate within existing hotel infrastructure​ No room modification, no new utilities, across UK, EU, and US markets​ Establish a scalable platform​ Support CoffCo's commercial growth and Vacation Stables' brand and​ sustainability commitments | STAKEHOLDERS — Who has a stake Hotel guests​ Primary user: Vacation Stables guests seeking a premium, hassle-free inroom​ coffee experience​ Vacation Stables​ Strategic partner: brand guardian, deployment host, commercial partner​ CoffCo​ System owner: product developer, IP owner, ongoing service operator​ Investors​ Funding authority: evaluating MVP viability, scalability, and return before​ committing prototype funding​ Housekeeping staff​ Operator and maintainer: consumable restocking and cleaning, no technical​ training​ OEM / supply partners​ Supply chain: hardware manufacturers, consumable suppliers, field service​ Contractors​ Regulators​ Electrical / Food Safety etc. |
| --- | --- |
| DESIRED END RESULT — What success looks like Consistent guest experience​ A guest receives the same quality and behaviour whether in London, New York,​ or Paris​ Estate-wide deployment​ The machine is deployed at scale across the Vacation Stables UK, EU, and US​ estate​ Commercially viable MVP​ A working prototype that secures investor confidence and a credible path to fullscale​ production​ No guest-visible failure​ Maintenance needs are resolved proactively, before a guest ever encounters an​ inoperable machine | MEASURE OF SUCCESS — How achievement is evidenced Requirements verification​ 42 system requirements verified to acceptance criteria —​ temperature, pressure, volume, footprint, mass, MTBF, and safety​ Investor sign-off​ MVP demonstration accepted as the basis for scaled deployment funding​ Guest satisfaction​ In-room coffee quality rated by guests against the specialty-coffee benchmark​ identified in the CONOPS​ Zero safety incidents​ No guest-reported electrical, burn, or food-safety incidents during deployment​ Maintenance-free interval met​ 365-day minimum maintenance-free operation achieved in service |

## Soft Systems Methodology

### 1. Research the Problem Situation

Vacation Stables guests – primarily business executives – consistently experience a degraded coffee quality in hotel rooms compared to their expectations. Existing in-room solutions (instant sachets, low-grade filter machines) do not meet this expectation. There is a proven commercial opportunity for a technology-led solution that delivers barista-quality coffee without adding operational complexity.

### 2. Rich Picture – Problem Situation

The rich picture below expresses the key actors, flows, tensions, and concerns in the CoffCo system problem situation. The System of Interest sits at the centre, surrounded by seven contextual zones. All actors, systems, connections, and tensions are labelled per DoD requirements.

Rich Picture Legend → Flow (material, data, energy) ¦ ⚡ Tension / conflict ¦ ↺ Feedback loop ¦ ⚠ Risk / concern. All zones: actors and systems clearly labelled. Corresponds directly to the SOSE 4 Box domains.

Figure: CoffCo Hotel Coffee Machine System – Rich Picture. All actors, systems, flows, tensions, and feedback loops clearly labelled, corresponding to the SOSE 4 Box domains.

### 3. CATWOE Analysis

| CATWOE Element | Analysis – CoffCo In-Room Coffee Machine |
| --- | --- |
| C – Customers | Hotel guests (Vacation Stables) – primary beneficiaries of improved coffee. Hotel housekeeping and operations staff are secondary affected parties. Investors are downstream beneficiaries of commercial success. |
| A – Actors | CoffCo engineering team (design, build, maintain). Vacation Stables housekeeping (consumable restocking, cleaning). CoffCo cloud operations (remote monitoring, firmware updates). Vacation Stables front of house (guest onboarding). |
| T – Transformation | INPUT: A Vacation Stables guest with unmet, often disappointing in-room coffee expectations. OUTPUT: A guest who has enjoyed a personalised, café-quality coffee experience on demand, consistent across stays. |
| W – Worldview | Premium hotel guests should not accept a degraded coffee experience in their room. Technology can close this gap reliably and profitably without requiring guests to develop new habits or skills. A first-mover in high-value hotel segment can establish a platform position. |
| O – Owner | CoffCo (product and IP owner). Vacation Stables exercises contractual influence over deployment scope, room placement, branding standards, and operational procedures within its estate. |
| E – Environment | IEC 60335, HACCP, GDPR; EU/UK/US electrical safety certification; hotel room footprint (300×300×300mm); 10kg mass limit; single-use waste sustainability expectations; supply chain constraints; competitive pressure from established appliance brands. |

### 4. Root Definition

Root Definition "A CoffCo-owned and operated system that transforms the in-room hotel coffee experience for Vacation Stables guests by deploying a precision, connected brewing machine – enabling guests to receive personalised, café-quality coffee on demand, within the constraints of hotel room infrastructure, food safety regulation, brand standards, and commercial viability, so that Vacation Stables can differentiate its guest experience and CoffCo can establish a scalable platform position in the premium hospitality market."

### 5. Conceptual Activity Model

The conceptual model defines the minimum set of activities logically necessary to achieve the transformation, consistent with the root definition. Activity 6 feeds back into Activity 1, creating a continuous improvement cycle.

| Activity 1: Understand guest needs Research preferences, pain points, and usage patterns across Vacation Stables properties. Establish personas and use-case scenarios. | Activity 2: Define system requirements Translate needs into technical and UX requirements. Prioritise via MoSCoW. Establish acceptance criteria with CoffCo and Vacation Stables. |
| --- | --- |
| Activity 3: Design and build the MVP Hardware engineering, firmware development, cloud platform build, UX interface design, and connectivity integration. | Activity 4: Deploy and integrate Install in-room, connect Vacation Stables PMS, commission wireless connectivity, train housekeeping and front of house. |
| Activity 5: Deliver the guest experience Machine in room; guest brews personalised coffee; preference profile updated; loyalty points awarded. | Activity 6: Monitor and continuously improve IoT telemetry, fault detection, OTA firmware updates. Feeds back into Activity 1 – closed improvement cycle. |

### 6. Real-World Comparison – Gaps and Tensions

| Tension | Conflicting Worldviews | SSM Resolution Approach |
| --- | --- | --- |
| Complexity vs. one-touch simplicity | Engineers want features; guests want one button and great coffee | UX prototype testing with real Vacation Stables guests before MVP lock |
| Hotel brand control vs. CoffCo identity | Vacation Stables wants white-label; CoffCo needs brand visibility | Co-brand framework negotiated in commercial partnership terms |
| MVP cost vs. investor quality expectations | Investors want premium feel; MVP budget is constrained | MoSCoW prioritisation – invest design budget in guest-facing experience |
| Personalisation data vs. guest privacy | CoffCo needs usage data; guests are wary of tracking | Opt-in consent model with clear guest value exchange |
| Consumable sustainability vs. operational convenience | Single-use easiest for housekeeping; sustainability commitments conflict | Compostable/recyclable consumable specification from outset |

### How does the Design for X Theme come into play?

The SSM analysis directly shaped the Design for Reliability theme. The tensions table reveals that unreliability is the common thread running through multiple worldview conflicts: if the machine fails, the guest-simplicity tension is exacerbated; the brand tension becomes acute; and investor confidence is undermined. Design for Reliability is therefore the SSM-derived response to the most critical systemic tensions in the problem situation.

# System Requirements Document

## Operational Concept

OpsCon Statement – COFFCO-OC-001 The CoffCo in-room coffee machine shall be deployed within Vacation Stables hotel guest rooms across UK, EU, and US markets, operating on existing room power supplies and desk surfaces without modification. It shall enable any hotel guest to produce an americano or hot frothed milk drink within 3 minutes, at the correct temperature and extraction quality, at their chosen volume, without consulting any documentation or seeking staff assistance. The system shall communicate its maintenance requirements externally via a wireless interface. It shall operate for a minimum of 365 days without scheduled maintenance, achieve EU energy efficiency rating A, incorporate a minimum of 50% recycled materials, produce only recyclable waste, and pose no electrical shock or burn hazard to users or maintainers.

## System Requirements

All 42 requirements are uniquely identified, unambiguous, singular, verifiable, and traceable to source. Baseline: COFFCO-SRS-001.

| ID | Name | The system shall… | Priority | Verif. | Measure / Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 1. Functional Requirements |  |  |  |  |  |
| 1.1 | Americano brewing | Enable a user to produce an americano coffee | Mandatory | Test | Americano produced at ≥60°C |
| 1.2 | Hot frothed milk | Enable a user to produce hot frothed milk | Mandatory | Test | Milk 60–90°C at dispensation |
| 1.3 | Volume selection | Enable a user to select dispensed americano volume | Mandatory | Demo | 200–400ml user-selectable |
| 1.4 | Consumable capacity | Hold sufficient consumables for ≥10 consecutive brews without replenishment | Mandatory | Test | ≥10 americanos from full load |
| 1.5 | Extraction pressure | Apply 0.9–1.3 bar extraction pressure during brewing | High | Test | 0.9–1.3 bar at coffee outlet |
| 1.6 | Water hardness tolerance | Operate across full range of water hardness without user adjustment | Low | Test | 0–400 mg/L CaCO₃ – TBC with estate data |
| 1.7 | Status indication | Indicate low consumables and fault conditions to user and housekeeping | High | Demo | Status unambiguous without documentation |
| 1.8 | Theft deterrence | Incorporate mechanism preventing opportunistic grab-and-go removal | Medium | Demo | Cannot be removed in <60s without tools |
| 1.9 | Maintenance comms | Communicate maintenance requirements to external party via wireless interface | Medium | Demo | Status received externally; technology TBD |
| 1.10 | Dry-fire prevention | prevent activation of the heating element when the water reservoir is empty or the consumable store is below the minimum threshold for a brew cycle | Mandatory | Test | Heater current 0.0 A on empty reservoir; FLUID-EMPTY state within 5 s; auto-recovery on refill |
| 1.11 | Scheduled OTA firmware update | accept, authenticate, and install firmware updates from the CoffCo cloud platform within the 03:00–06:00 window; install only from STANDBY state; revert to previous firmware partition if STANDBY not achieved within 120 s post-reboot; transmit UPDATE-COMPLETE or UPDATE-FAILED telemetry | Mandatory | Test | All 5 TC-OTA-01 conditions pass: night-window gate; STANDBY state-gate; inactivity gate; A/B rollback on failed reboot; telemetry event received |
| 2. Interface Requirements |  |  |  |  |  |
| 2.1 | Unaided operation | Be operable by first-time user without instruction | Mandatory | Demo | Test subject produces americano unaided |
| 2.2 | Mug compatibility | Dispense correctly into Vacation Stables standard mug | High | Test | 100mm H × 100mm D – no spillage |
| 2.3 | UK/EU power supply | Operate on 230V / 50Hz mains power supply | Mandatory | Test | All functions correct at 230V/50Hz |
| 2.4 | US power supply | Operate on 110V / 60Hz mains power supply | Mandatory | Test | All functions correct at 110V/60Hz |
| 2.5 | Housekeeping interface | Allow consumable replenishment and cleaning without tools or training | High | Demo | Operator restocks in <5 min, no tools |
| 2.6 | Regional connectors | Accept regional connectors (BS1363, NEMA 5-15, CEE 7/16 + regional variants) | Mandatory | Test | Correct operation with all 3 confirmed market connectors |
| 2.7 | Dispensing clearance | Provide ≥105mm clearance at dispensing outlet | High | Test | Vacation Stables mug insertable/removable |
| 3. Non-Functional Requirements |  |  |  |  |  |
| 3.1 | Dispensation time | Complete dispensation cycle within 3 minutes | High | Test | Max 180s from user initiation to beverage ready |
| 3.2 | Physical footprint | Fit within 300×300×300mm envelope | High | Inspection | Dimensions do not exceed envelope |
| 3.3 | Maintenance-free interval | Not require maintenance for ≥365 days under normal use | Medium | Analysis | 365 days at 2 brews/day |
| 3.4 | Recycled material content | Incorporate ≥50% recycled material content by mass | Medium | Analysis | Bill of materials + material certificates |
| 3.5 | Energy efficiency | Achieve EU energy efficiency rating A | Medium | Test | Rated A under EU legislation |
| 3.6 | Colour scheme | Present ≥80% black/transparent visible surface area | Low | Inspection | ≥80% of visible external surface area |
| 3.7 | Waste recyclability | All waste products have a feasible recycling/reuse route | Medium | Analysis | Documented supply chain route; no landfill |
| 3.8 | EMC | Not cause interference to in-room electronic devices | Medium | Test | EN 55014 / CISPR 14 Class B |
| 3.9 | MTBF | Achieve minimum MTBF of 26,280 hours | High | Analysis | Derived: 3× annual powered hours; ≥2,190 brew cycles |
| 3.10 | Prevent burns | Have no exposed heating elements causing burns | Medium | Analysis | No exposed thermal hazards in assembled state |
| 3.11 | Prevent electrical shock | Have no exposed electrical components causing shock | Medium | Analysis | No exposed live parts in assembled/maintenance config |
| 4. Performance Requirements |  |  |  |  |  |
| 4.1 | Brew temperature min | Deliver americano at ≥60°C at dispensation | Mandatory | Test | Measured in-vessel at completion |
| 4.2 | Milk temp max | Not exceed 90°C milk output temperature | Mandatory | Test | Measured at dispensation |
| 4.3 | Milk temp min | Deliver hot frothed milk at ≥60°C | Mandatory | Test | Measured at dispensation |
| 4.4 | Extraction pressure min | Achieve ≥0.9 bar extraction pressure | High | Test | Measured at coffee outlet during extraction |
| 4.5 | Extraction pressure max | Not exceed 1.3 bar extraction pressure | High | Test | Measured at coffee outlet during extraction |
| 4.6 | Volume min | Dispense minimum americano volume of 200ml | Mandatory | Test | 200ml ±5ml |
| 4.7 | Volume max | Dispense maximum americano volume of 400ml | Mandatory | Test | 400ml ±10ml |
| 4.8 | Electrical safety | Comply with IEC 60335 | Mandatory | Analysis | CE/UKCA/UL certification obtained pre-deployment |
| 4.9 | Food safety | All beverage contact surfaces comply with food safety standards | Mandatory | Inspection | Food-grade materials; HACCP analysis documented |
| 4.10 | System mass | Not exceed 10kg fully loaded | High | Inspection | Weighed with full water and consumable load |
| 4.11 | Dispense cycle time | Complete dispense cycle in ≤180 seconds | High | Test | From first user input to beverage ready |

## Design for X Theme – Impact Analysis

SRS 3.3, 3.9, 3.10, 3.11, and 4.8 are all reliability and safety requirements derived directly from the Design for Reliability theme. MTBF has been derived as a standalone measurable requirement – calculated from the 365-day maintenance-free interval with a 3× engineering margin – representing a direct application of DfR methodology.

# System Architecture

## Grouping of Requirements into Functional Nodes

| Subsystem | SRS Requirements | Primary Functions |
| --- | --- | --- |
| SS-1 User Interface | 1.3, 1.7, 2.1 | Accept drink and volume selection; display system status; operable without instruction; legible in low light |
| SS-2 Brew Control | 1.1, 1.2, 1.5, 1.6, 4.1–4.7, 4.11 | Manage brew cycle; control extraction pressure, temperature, and volume; water hardness compensation; dispense timing |
| SS-3 Fluid Management | 1.4, 1.7, 2.5, 2.7, 3.7 | Store water and consumables; contain waste; indicate low levels; drip tray; tool-free housekeeping access |
| SS-4 Power Management | 2.3, 2.4, 2.6, 3.5, 3.11, 4.8 | Accept 110–240V AC; interchangeable regional connectors; regulated DC output; electrical isolation; EMC filtering |
| SS-5 Monitoring & Comms | 1.7, 1.9, 3.3, 3.9 | Monitor system health and faults; monitor consumable levels; transmit maintenance status wirelessly |
| SS-6 Structure & Safety | 1.8, 3.2, 3.4, 3.6, 3.10, 3.11, 4.10 | Enclose heated and live surfaces; anti-theft anchor; recycled-content casing; colour scheme and footprint compliance |

## Logical Architecture – System View

The logical architecture decomposes the system into six functional subsystems (SS-1 through SS-6), technology-agnostic. Flows represent logical exchanges of data, material, or energy. Key flows: user selection from SS-1 to SS-2; brew command to SS-3 (fluid demand) and return (fluid supply); health and level data from SS-2/SS-3 to SS-5; wireless maintenance transmission from SS-5 to external system; regulated power from SS-4 to all subsystems. SS-6 encloses all subsystems as the physical safety and structural envelope. Full diagram: COFFCO-ARCH-001 v2.0 Figure 1.

## Physical Architecture – System View

The physical architecture allocates the six logical subsystems to seven physical elements: User Interface Panel (SS-1), Control Assembly (SS-2+SS-5), Thermal Assembly (SS-2/SS-3 part), Fluid Store (SS-3), Power Supply Unit (SS-4), Structural Chassis (SS-6), and External Interfaces. Full diagram: COFFCO-ARCH-001 v2.0 Figure 2.

## Additional Views – Behavioural and Operational

Per INCOSE Z8 and Z9 MBSE requirements, COFFCO-ARCH-001 v2.0 provides five formally connected view types:

Behavioural – State model: 9 operational states (Initialising, Standby, Brewing, Dispensing, Low Consumable, Empty/Unavailable, Maintenance, OTA-Update, Fault) with all transitions (Figure 3)

Behavioural – Activity sequence: Brew cycle swimlane across 5 actors showing the critical path for the ≤180s dispense time requirement (Figure 4)

Operational view: 5 actor types and system interactions across the operational lifecycle (Figure 5)

Structuring principles: 9 governing principles including Safety Isolation, Modularity, Loose Coupling, Single Responsibility, and Minimalism (Section 7)

Options and trade analysis: 6 trade decisions (TD-01 through TD-06) with selected and rejected options documented (Section 8)

## Architecture Decisions – Trade Analysis Summary

| ID | Decision | Selected | Rejected / Rationale |
| --- | --- | --- | --- |
| TD-01 | Water supply method | Removable user-filled reservoir | Plumbed connection (requires room modification, excluded by OPSCON); water cartridge (waste/cost) |
| TD-02 | Thermal path | Unified thermal assembly with switching | Separate dedicated paths (excess mass/footprint/cost); cross-contamination managed by NR-04 flushing mechanism |
| TD-03 | Regional power connectors | Universal PSU + interchangeable plug module | Market-specific PSUs (SKU complexity); fixed cable with adapter (loose-parts problem in hotel rooms) |
| TD-04 | Control/monitoring integration | Single integrated control assembly | Separate assemblies: increases internal interfaces and failure points – directly reduces MTBF (SRS 3.9) |
| TD-05 | Anti-theft mechanism | Cable anchor lug (Kensington-style) | Mechanical lock (key management burden); weight-only (not a mechanism) |
| TD-06 | Wireless comms technology | DEFERRED – Wi-Fi/BLE/Zigbee all feasible | Decision pending Vacation Stables IT infrastructure confirmation; EMC impact (SRS 3.8) is key discriminator |

## Impact Analysis on Design for X Theme

SP-02 (Modularity) supports DfR: each physical element is discrete and replaceable without redesigning adjacent elements. SP-01 (Safety Isolation) ensures thermal and electrical hazards are contained by the structural chassis. TD-04 (integrated control assembly) was selected specifically to reduce internal interfaces and failure points, directly supporting MTBF 3.9.

# System Design Description

## Introduction

This System Design Description (SDD) specifies how the CoffCo coffee machine will be realised in sufficient detail to be consistent with the architecture defined in COFFCO-ARCH-001 v2.0, while remaining at system level rather than detailed component design. Per the Applied Systems Engineering Certificate Design module, system-level design specifies how the system achieves its requirements and architecture within constraints, without specifying the small components that fall within the remit of discipline engineers.

Four subsystems are described in detail: the Control Assembly (Subsystem A), the Thermal Assembly (Subsystem B), the Power Supply Unit (Subsystem C), and the User Interface Panel (Subsystem D). For each, this document records the design characteristics chosen, the design enablers used to express them, the alternatives considered, and the rationale for the design decisions made – including COTS versus bespoke choices, obsolescence considerations, and interfaces.

## System Overview

The CoffCo machine is a seven-element electromechanical system occupying a maximum 300×300×300mm footprint at ≤10kg (SRS 3.2, 4.10). It is powered from a universal PSU accepting 110–240V AC (SRS 2.3, 2.4), with a field-interchangeable regional plug module (SRS 2.6). A single control assembly manages brew control and monitoring. A thermal assembly executes heating and extraction. A fluid store manages water, consumables, and waste. The structural chassis provides safety enclosure, anti-theft, and recycled-content casing.

Technology Readiness Level (TRL): the CoffCo MVP is currently at TRL 3–4 (Proof of Concept / early Technology Development). A working prototype exists at the level of architecture and design specification; physical build and operational-environment testing have not yet been conducted. This is consistent with an investor pitch deck – the purpose of this deliverable is to de-risk the journey through the “valley of death” (TRL 3–4 to TRL 7–8) by demonstrating that requirements, architecture, and design have been rigorously derived and trade-off decisions documented, reducing technical risk ahead of physical build.

## Requirements and Architecture Links

All design descriptions below are consistent with COFFCO-SRS-001 and COFFCO-ARCH-001 v2.0. Requirements were allocated to architecture and design elements using the three-step method recommended in the Design module:

Step 1 – Allocate to architecture blocks: each SRS requirement was first mapped to one or more of the six logical subsystems (SS-1 through SS-6) defined in the logical architecture, recorded in the requirement-to-element allocation table (COFFCO-ARCH-001 v2.0 Section 4).

Step 2 – Allocate to functions: functional requirements (verb-based, e.g. “dispense”, “froth”, “filter”) were mapped to activities on the behavioural and activity diagrams (COFFCO-ARCH-001 v2.0 Figures 3, 4, and 9). Because these activities sit within swimlanes, the diagrams show which physical block is responsible for performing each activity and therefore for meeting the associated requirement.

Step 3 – Identify constraints: non-functional requirements were treated as constraints on the architecture blocks they apply to. System-level non-functional requirements (e.g. SRS 3.2 footprint, 4.10 mass) were not mapped to a single block but analysed and broken down so each discipline area understands its contribution to the system-level budget.

All design decisions reference the SRS requirement they satisfy and the architectural decision (TD series) or assumption (A series) that governs them. The traceability matrix below extends the architecture-level allocation table down to design-level elements for the three subsystems described in this document.

| SRS / Architecture Ref | Logical Block | Design Element (this SDD) | Design Characteristic |
| --- | --- | --- | --- |
| SRS 1.1, 1.5, 4.1–4.7, 4.11; TD-02, TD-04 | SS-2 Brew Control | Control Assembly (Subsystem A) | Brew sequencing logic, pressure/temperature regulation |
| SRS 1.7, 1.9, 3.3, 3.9; TD-04, TD-06 | SS-5 Monitoring & Comms | Control Assembly (Subsystem A) | Health monitoring, wireless transmission |
| SRS 1.2, 4.2, 4.3, 4.9; TD-02; NR-04, NR-05; A-09 | SS-2/SS-3 part | Thermal Assembly (Subsystem B) | Heating element, frother mechanism, refrigeration |
| SRS 2.7, 3.10; TD-02 | SS-2/SS-3 part | Thermal Assembly (Subsystem B) | Dispensing outlet, insulated fluid pathway |
| SRS 2.3, 2.4, 2.6, 3.5, 3.8, 3.11, 4.8; TD-03 | SS-4 Power Management | Power Supply Unit (Subsystem C) | Universal AC input, isolation, EMC filtering |

## Requirements Traceability Matrix

Following the course-recommended format (Requirement / Function / Block), the table below maps each SRS requirement directly to its satisfying function and physical block. This complements the SysML-style requirements-satisfy diagram and the allocation table in COFFCO-ARCH-001 v2.0 with a simple, auditable matrix suitable for contractual traceability.

| Requirement | Function | Block |
| --- | --- | --- |
| SRS 1.1 Brew coffee | Extract coffee | Coffee Dispenser |
| SRS 1.2 Froth milk | Froth milk | Milk Frother |
| SRS 1.3 Volume selection | Select volume | User Interface Panel |
| SRS 1.4 Consumable capacity | Dispense consumable | Coffee Dispenser |
| SRS 1.6 Water hardness | Filter and supply water | Water Store |
| SRS 1.7 Status indication | Display status | User Interface Panel |
| SRS 1.9 Maintenance comms | Transmit maintenance status | Control Assembly |
| SRS 2.1 Unaided operation | Request coffee | User Interface Panel |
| SRS 2.3 / 2.4 Power supply | Supply regulated power | Power Supply Unit |
| SRS 2.6 Regional connectors | Accept regional plug | Power Supply Unit |
| SRS 3.1 Dispense time | Dispense coffee | Coffee Dispenser |
| SRS 3.7 Waste recyclable | Collect drips | Drip Collector |
| SRS 3.9 MTBF | Monitor system health | Control Assembly |
| SRS 4.2 / 4.3 Milk temperature | Froth milk | Milk Frother |
| NR-05 Milk refrigeration | Refrigerate milk | Milk Frother |

## Subsystem A Description – Control Assembly (SS-2 + SS-5)

### Justification of Design Area

The Control Assembly is the primary decision-making element of the system. It receives user selections, manages the brew cycle sequence, regulates extraction pressure and brew temperature, measures dispensed volume, monitors system health and consumable levels, and transmits maintenance status wirelessly. It satisfies SRS 1.1, 1.3, 1.5, 1.6, 1.7, 1.9, 3.3, 3.9, and 4.1 through 4.7 and 4.11, and implements trade decisions TD-04 (integrated control and monitoring) and TD-06 (wireless technology, deferred).

### Desirable Design Characteristics and Behaviours

As a predominantly software-defined element, the Control Assembly’s design characteristics follow the software list from the Design module rather than the mechanical list:

Distribution of processing – a single microcontroller is sufficient for the brew sequencing, sensor monitoring, and wireless transmission workload; no FPGA or GPU-class processing is required given the deterministic, low-frequency control loop (brew cycles measured in seconds, not microseconds).

Data structures – a finite state machine (the eight-state behavioural model in COFFCO-ARCH-001 v2.0 Figure 3) is the primary data structure governing control flow, supplemented by simple sensor-reading buffers.

Data persistence – fault history and consumable-level trends must persist across power cycles (e.g. housekeeping unplugging the unit during cleaning), requiring non-volatile storage for the last N fault events and the current consumable level estimate.

Behaviours and modes – operates across nine states (Initialising, Standby, Brewing, Dispensing, Low Consumable, Empty/Unavailable, Maintenance, OTA-Update, Fault). In Brewing mode it sets target temperature and pressure, issues brew commands to the Thermal Assembly, and monitors for out-of-range conditions. In Fault mode it suspends brewing and transmits a wireless alert.

### Interfaces

Defined interfaces: input from UI Panel (drink and volume selection); output to Thermal Assembly (brew command, target parameters); input from Fluid Store (level sensor data); output to external wireless interface (maintenance status); input from Power Supply Unit (regulated DC power). Per the Design module’s guidance on open standards, the UI Panel and Fluid Store interfaces are expected to use simple serial or I2C-class protocols rather than bespoke signalling, to ease future component substitution. Undefined interface: the wireless protocol (Wi-Fi, BLE, or Zigbee – TD-06) remains an open interface definition pending confirmation of Vacation Stables’ hotel IT infrastructure; this is the single largest open interface risk in the design and is carried forward as an action for the Integration Plan.

### Identification of System Elements and Alternatives Assessed

| Element | Design Decision | Alternatives Assessed | Rationale |
| --- | --- | --- | --- |
| Processing platform | COTS microcontroller (general-purpose, e.g. ARM Cortex-M class) | Bespoke ASIC; FPGA | Bespoke ASIC development cost and lead time are not justified for a deterministic, low-frequency control loop. FPGA offers no benefit over a microcontroller for this workload and adds unnecessary cost, power draw, and design complexity (violates SP-08 Minimalism). |
| Wireless module | COTS module (technology TBD – TD-06) | Bespoke RF design | A bespoke RF design would require independent EMC and regulatory certification (SRS 3.8) at significant cost and schedule risk. COTS wireless modules are pre-certified, reducing both cost and the certification critical path. |
| Non-volatile storage | COTS flash memory (standard component) | EEPROM; battery-backed RAM | Flash is the lowest-cost, most widely supported option with adequate write endurance for the expected fault/level-logging frequency (well under typical flash wear limits over a 365-day-plus service interval). |

### Holistic Design Assessment

Per the Design module’s holistic design principle, the Control Assembly’s requirement to log fault history and consumable trends was not originally specified in the SRS – it emerged during design as a necessary enabler of SRS 1.9 (wireless maintenance comms) and SRS 3.9 (MTBF). Without persistent logging, a fault event occurring between wireless transmission windows could be lost, undermining the proactive maintenance model that the MTBF target depends on. This has been assessed as an enabling design element rather than a new customer-facing requirement, and is recorded here rather than added to the SRS, consistent with the principle of not designing by requirements while still maintaining a complete and holistic design.

### COTS vs. Bespoke Decision

The Control Assembly is COTS-dominant: a general-purpose microcontroller and COTS wireless module, with bespoke firmware. This reflects the SOSE engine-selection precedent from the Design module – CoffCo does not have the time, budget, or business case to develop bespoke silicon for an MVP. The firmware itself is necessarily bespoke, since the brew sequencing and fault logic are CoffCo’s core differentiating IP.

### Obsolescence Consideration

The Control Assembly’s primary obsolescence risk is the wireless module, given the rapid evolution of wireless standards (analogous to the Design module’s processor/GPU evolution example). The design mitigates this by treating the wireless module as a field-replaceable sub-component within the Control Assembly rather than a permanently integrated part, consistent with structuring principle SP-02 (Modularity). This allows a future wireless technology change without redesigning the entire Control Assembly.

### Design for Reliability Impact

Integration of monitoring (SS-5) into the same assembly as brew control (SS-2) reduces internal interfaces from three to two, eliminating one failure mode class. This directly supports the MTBF target (SRS 3.9).

## Subsystem B Description – Thermal Assembly (SS-2 part + SS-3 part)

### Justification of Design Area

The Thermal Assembly heats water to the target brew temperature, builds and maintains 0.9–1.3 bar extraction pressure (SRS 4.4, 4.5), aerates milk for hot frothed milk production (SRS 1.2), refrigerates guest-supplied milk until required (NR-05, Assumption A-09), and dispenses the beverage with ≥105mm clearance (SRS 2.7). It incorporates a thermal cutoff to prevent milk temperature exceeding 90°C (SRS 4.2) and is the system’s primary safety-critical and reliability-critical element.

### Desirable Design Characteristics and Behaviours

As a mechanical/thermal element, the design characteristics follow the mechanical list from the Design module:

Shape, dimension, and volume – must fit within a sub-allocation of the 300×300×300mm system envelope alongside the Control Assembly, Fluid Store, and Power Supply Unit; exact sub-volume allocation is a detail design activity outside this SDD’s scope.

Distribution of forces – the pressure vessel (or equivalent extraction chamber) must safely contain 0.9–1.3 bar without deformation; the dispensing outlet must support the static and dynamic load of a mug being placed and removed without misalignment.

Surface resistance and weight – surfaces must be food-safe (SRS 4.9) and corrosion-resistant given continuous water/milk contact; mass contributes to the 10kg system budget (SRS 4.10) and is the largest single contributor given the heating element, refrigeration components, and fluid reservoir mass.

Behaviours and modes – Brewing mode (heat water, build pressure, extract, dispense), Milk mode (refrigerate continuously, then heat and froth on request), and a fault-safe mode in which the thermal cutoff disables heating independently of the Control Assembly software, providing a hardware-level safety backstop.

### Interfaces

Defined interfaces: brew command and target parameters in (from Control Assembly); filtered water in (from Fluid Store, via Water Store block); milk in (from Hotel Guest, via Provide Milk activity); froth request in (from Control Assembly, fork in activity diagram); beverage out (to mug, via dispensing outlet); coffee drips out (to Drip Collector). Cross-contamination between the coffee and milk fluid pathways is prevented by a switching and flushing mechanism (addressing NR-04 and the HACCP obligation in SRS 4.9) – this interface (the switching valve or equivalent) is identified here as needing further definition in detail design; it is not yet specified to component level.

### Identification of System Elements and Alternatives Assessed

| Element | Design Decision | Alternatives Assessed | Rationale |
| --- | --- | --- | --- |
| Thermal path topology | Unified thermal assembly with switching (TD-02) | Separate dedicated coffee and milk thermal paths | Two separate paths increase component count, mass, footprint, and cost beyond the 300mm/10kg budget. Cross-contamination risk is managed by the switching/flushing mechanism (NR-04) rather than physical separation. |
| Heating element | COTS thick-film or coil heating element (standard component) | Bespoke induction heating | Induction heating offers faster response but at materially higher cost and complexity for an MVP; a standard resistive element meets the ≤180s cycle time requirement (SRS 4.11) with adequate margin. |
| Milk refrigeration | COTS compact thermoelectric (Peltier) cooler | Compressor-based refrigeration | A compressor unit is oversized, heavier, and noisier (relevant to gap RG-03 acoustic output) for the small milk volume involved. A Peltier cooler is lighter, simpler, and sufficient to maintain ≤4°C (NR-05) for typical guest milk quantities. |
| Pressure source | COTS small-volume pump rated to 1.3 bar | Bespoke pump design | A bespoke pump offers no functional benefit over COTS options already rated for the required pressure range; COTS selection reduces cost and certification burden. |

### Holistic Design Assessment

The milk refrigeration requirement (NR-05) is a direct example of the Design module’s holistic design principle: it was not in the original customer URD, but emerged during architecture and design development from Assumption A-09 (the guest provides milk and the machine refrigerates it). Adding refrigeration has a knock-on effect on the system power budget (the SWAP analysis below) and on the Thermal Assembly’s footprint allocation – both have been reassessed and the architecture and SRS updated accordingly (NR-05 added to COFFCO-SRS-001), consistent with the principle that design decisions must be impact-assessed against the existing architecture rather than made in isolation.

### SWAP (Size, Weight, and Power) Analysis

The Thermal Assembly is the dominant driver of the system SWAP budget. Increasing heating power reduces brew cycle time (supporting SRS 3.1, 4.11) but increases both the cooling/insulation requirement and the electrical load on the Power Supply Unit (SRS 3.5 energy efficiency). Adding milk refrigeration (NR-05) adds a continuous, rather than intermittent, power draw – unlike the heating element, which only draws power during a brew cycle, the refrigeration function must run continuously to maintain ≤4°C. This continuous draw has the greatest impact on the EU energy efficiency rating A target (SRS 3.5) of any single design decision in the system and is flagged as the primary SWAP trade-off requiring quantified analysis (thermal load calculation against insulation specification) in the next design iteration.

### COTS vs. Bespoke Decision

The Thermal Assembly is COTS-dominant for individual components (heating element, Peltier cooler, pump) with a bespoke fluid pathway and switching/flushing mechanism, since the specific arrangement and cross-contamination prevention design is CoffCo’s core mechanical IP and has no off-the-shelf equivalent that meets the implementation-neutral brewing approach (Section 11 alignment note, COFFCO-ARCH-001 v2.0).

### Obsolescence Consideration

Heating elements, Peltier coolers, and small pumps are mature, multi-sourced commodity components with low obsolescence risk over the product’s expected 5–7 year deployment life (per the Disposal Plan). No single-source dependency has been identified in this subsystem at this design stage.

### Design for Reliability Impact

Thermal insulation of fluid pathways reduces heat loss (supporting SRS 3.5) and reduces thermal cycling stress – the primary reliability risk in this element. The hardware thermal cutoff provides a fail-safe independent of software, directly supporting the Design module’s safety principle of avoiding single points of failure for safety-critical functions.

## Subsystem C Description – Power Supply Unit (SS-4)

### Justification of Design Area

The Power Supply Unit accepts 110–240V AC, 50/60Hz mains power across the UK, EU, and US markets (SRS 2.3, 2.4) and provides regulated DC power to all other assemblies. It incorporates electrical isolation to IEC 60335 (SRS 4.8), EMC filtering to EN 55014 Class B (SRS 3.8), and an interchangeable plug module for regional connector variants (SRS 2.6, TD-03). No accessible surface presents an electrical shock hazard (SRS 3.11).

### Desirable Design Characteristics and Behaviours

Shape, dimension, and volume – must accommodate a universal switch-mode topology within its sub-allocation of the system envelope; the interchangeable plug module adds a small additional footprint at the rear or base of the unit.

Distribution of forces – minimal; the PSU is not load-bearing but must withstand routine handling during housekeeping cleaning and occasional knocks without compromising electrical isolation.

Behaviours and modes – continuous regulated output during Standby, Brewing, and Dispensing states; the PSU has no distinct operational “modes” of its own but must sustain the peak current draw of simultaneous heating and refrigeration loads (see SWAP analysis above) without voltage droop affecting Control Assembly operation.

### Interfaces

Defined interfaces: AC mains in (via interchangeable plug module – BS1363 UK, NEMA 5-15 US, CEE 7/16 EU, with design-to-accommodate variants for AU/NZ, India, China, South Africa, and Brazil per COFFCO-SRS-001 requirement 2.6); regulated DC out to Control Assembly, Thermal Assembly, and UI Panel. The plug module interface itself is a well-defined open mechanical standard (each national plug standard is itself an open, widely documented interface), consistent with the Design module’s guidance to use open standards where possible to future-proof the design and ease support of new markets.

### Identification of System Elements and Alternatives Assessed

| Element | Design Decision | Alternatives Assessed | Rationale |
| --- | --- | --- | --- |
| PSU topology | COTS certified universal switch-mode PSU module | Bespoke PSU design | A bespoke PSU would require independent IEC 60335 and EMC certification (SRS 4.8, 3.8) at significant cost and schedule risk for an MVP. A certified COTS module transfers this certification burden to an established supplier. |
| Regional connector strategy | Interchangeable plug module (TD-03) | Market-specific PSU variants; fixed cable with adapter | Market-specific PSUs increase SKU count and supply chain complexity. A fixed cable with adapter is inelegant and creates a loose-parts management problem in hotel rooms. An interchangeable module is the established pattern for travel-class appliances. |

### COTS vs. Bespoke Decision

The Power Supply Unit is fully COTS, sourced from a certified manufacturer. This is the clearest COTS decision in the system: there is no CoffCo-specific intellectual property in mains power conversion, and the certification cost of a bespoke design would not be recovered at MVP volumes.

### Obsolescence Consideration

Universal switch-mode PSU modules are a mature, high-volume, multi-sourced commodity with low obsolescence risk. The interchangeable plug module is designed as a separate, independently replaceable part specifically so that a new regional connector standard (or a change to an existing one) can be accommodated by replacing only the plug module, not the entire PSU – directly applying the Design module’s component-obsolescence mitigation strategy of isolating the obsolescence-prone element from the rest of the assembly.

### Design for Reliability Impact

Sourcing a certified COTS PSU transfers electrical safety and EMC compliance risk to an established, audited supply chain, reducing CoffCo’s certification schedule risk and supporting the overall system MTBF target (SRS 3.9) through proven component reliability data already available from the PSU manufacturer.

## Subsystem D Description – User Interface Panel (SS-1)

### Justification of Design Area

The User Interface Panel is the sole point of guest interaction with the system and is the primary enabler of SRS 2.1 (unaided operation by a first-time user). It satisfies SRS 1.3 (volume selection), 1.7 (status indication), and 2.1, and is the physical realisation of the Guest lane activities “Request coffee” and “Provide milk” on the activity diagram (COFFCO-ARCH-001 v2.0 Figure 9). This subsystem was under-specified in earlier design iterations – the logical block existed in the architecture from the outset, but no design characteristics, controls, or layout had been defined. This section closes that gap.

### Desirable Design Characteristics and Behaviours

As a combined mechanical/software element, design characteristics are drawn from both lists in the Design module:

Shape, dimension, and volume – a front-facing panel sized to be readable and operable at typical hotel desk height and viewing distance, within the sub-allocation of the 300×300×300mm system envelope.

Control set – the panel must expose exactly three guest-facing controls to satisfy SRS 1.1, 1.2, 1.3, and 2.1 without requiring instruction: a drink-type selector (americano), a volume control covering the 200–400ml range specified in SRS 1.3 4.6/4.7 (continuously variable via a rotary dial or stepped via discrete presets – detail design decision, not yet fixed), and a separate, clearly distinguished hot milk request control that triggers the froth request activity independently of the coffee brew cycle (consistent with the fork in the activity diagram, where “Infuse coffee” and “Froth milk” run as parallel, independently triggerable paths).

Data structures – the panel’s firmware state must capture the current control positions (volume setting, milk on/off) and pass them to the Control Assembly as the brew command parameters; no local persistence is required beyond the duration of a single brew cycle.

Status indication – satisfies SRS 1.7: at minimum, the panel must indicate Ready, Brewing, Low Consumable, and Fault states using a simple, colour- or icon-based indicator that does not rely on text (supporting multi-market deployment across UK, EU, and US guests without a language dependency).

### Interfaces

Defined interface: output to Control Assembly carrying drink-type, volume setting, and hot-milk-request flag (the input side of the Control Assembly interface already defined in Subsystem A); input from Control Assembly carrying the current system state for status display. Undefined interface: the specific control technology (physical rotary dial vs. capacitive touch vs. discrete buttons) is not yet fixed and is identified here as needing further definition in detail design – see element alternatives below.

### Identification of System Elements and Alternatives Assessed

| Element | Design Decision | Alternatives Assessed | Rationale |
| --- | --- | --- | --- |
| Volume control | Rotary dial, continuously variable 200–4ml ml | Discrete preset buttons (e.g. fixed 200ml / 300ml / 400ml); touchscreen slider | A physical dial gives tactile, unambiguous feedback without requiring a display, supporting unaided first-time use (SRS 2.1) more directly than a touchscreen, and avoids the cost and fragility of a touchscreen for an MVP. |
| Drink/milk request control | Two independent physical buttons: ’Coffee’ and ’Add hot milk’ | Single combined button with mode-cycling; touchscreen menu | Two independent buttons make the parallel coffee/milk paths in the activity diagram directly visible to the guest as two separate, simultaneous choices, rather than a sequential menu the guest must learn. This is the most direct hardware expression of the fork in Figure 9 and best supports SRS 2.1. |
| Status indicator | Multi-colour LED ring or segment (colour-coded, no text) | Small text/icon LCD screen | Avoids language dependency across the UK/EU/US markets (no translation needed) and is lower cost and more reliable than an LCD for an MVP; sufficient to convey the four required states (Ready, Brewing, Low Consumable, Fault). |

### Holistic Design Assessment

The need for a distinct, independently operable hot-milk-request control was not explicit in the original SRS wording (SRS 1.2 specifies that the system shall be able to froth milk, but does not specify how the guest initiates this) – it emerged from holistic review of the activity diagram, where “Froth milk” is modelled as a parallel path triggered by an explicit “froth request” signal alongside “Infuse coffee”. Without a dedicated physical control, the Control Assembly would have no unambiguous way to receive that signal from the guest, and the parallel fork in the behavioural design would have no corresponding structural element. This is recorded here as a design enabler consistent with the principle of holistic design, rather than treated as a new customer-facing requirement.

### COTS vs. Bespoke Decision

The User Interface Panel is COTS-dominant for individual components (rotary potentiometer, push-buttons, LED ring) with a bespoke front fascia and control layout, since the layout and choice of exactly three guest-facing controls is a CoffCo usability decision with no off-the-shelf equivalent panel assembly.

### Obsolescence Consideration

Rotary potentiometers, push-button switches, and LED indicators are mature, multi-sourced commodity components with low obsolescence risk over the product’s expected deployment life.

### Design for Reliability Impact

Using simple, low-part-count physical controls (dial, two buttons, LED ring) rather than a touchscreen reduces the number of components with moving parts or fragile display elements exposed to guest handling, directly supporting the MTBF target (SRS 3.9) and reducing the housekeeping-visible failure modes (e.g. a cracked touchscreen is a highly visible, brand-damaging failure that this design avoids).

## Design for Manufacture

All three subsystems described above are deliberately weighted toward COTS components specifically to support Design for Manufacture: the MVP requires no bespoke tooling, custom materials, or specialist manufacturing setup beyond standard PCB assembly (Control Assembly) and injection moulding of the chassis and casing (covered in the Implementation section). This keeps the manufacturing route viable at MVP and early production volumes without requiring new factory capacity or capital investment, consistent with the Design module’s guidance to reassess any design that would require disproportionate manufacturing investment relative to project scale.

## Design that Accommodates the Design for X Theme

Design for Reliability (DfR) is embedded at three levels across all three subsystems: component level (COTS components selected with proven reliability data and rated design life exceeding the MTBF target); assembly level (discrete, replaceable modules – Control Assembly, Thermal Assembly, Power Supply Unit – permitting field swap without disturbing adjacent elements, per structuring principle SP-02); and system level (wireless maintenance communication enabling proactive fault response before guest-visible failures occur, extending effective availability beyond the 365-day minimum). The obsolescence mitigation strategy applied throughout – isolating the most obsolescence-prone sub-components (wireless module, plug module) as independently replaceable parts – is itself a reliability and maintainability decision, ensuring the system’s 5–7 year deployment life is not threatened by component discontinuation part-way through service.

# Analysis

## Architecture and Design Options

Six trade decisions were evaluated (TD-01 through TD-06). The three most significant for Design for Reliability are summarised in the architecture section above. The full trade record is in COFFCO-ARCH-001 v2.0 Section 8.

## Stakeholder Analysis

| Stakeholder | Classification | Key Concerns | Influence on Design |
| --- | --- | --- | --- |
| Hotel Guests | Primary user | Coffee quality, ease of use, speed, reliability | SRS 1.1–1.3, 2.1, 3.1, 4.1–4.7 |
| Vacation Stables Mgmt | Strategic partner | Brand standards, sustainability, operational burden | SRS 3.4, 3.6, 3.7, 2.5 |
| CoffCo | System owner | IP, commercial viability, service model | SRS 1.9, 3.3, 3.9, architecture |
| Investors | Funding authority | MVP viability, scalability, return on investment | Architecture decisions, trade studies |
| Housekeeping | Operator/maintainer | Ease of restocking, no tools, clear status | SRS 1.7, 2.5, 3.3 |
| OEM/Supply Partners | Supply chain | Component specs, volume requirements | SRS 3.4, 2.6 |

## Feasibility Analysis

Technical feasibility of the integrated control assembly approach is assessed as high. All functions allocated (brew sequencing, pressure/temperature regulation, volume measurement, health monitoring, wireless transmission) are software-defined or firmware-controlled and do not require physically separate hardware platforms. The wireless comms module (technology TBD – TD-06) may be a separate sub-module within the assembly but does not constitute a separate element architecturally.

## Impact Analysis on Design for X Theme

The analysis confirms that the integrated control assembly architecture is the optimum choice for Design for Reliability. By reducing internal interfaces from three to two, one failure mode class is eliminated. The modular element structure ensures a failed assembly is replaced in field without disturbing adjacent elements, maintaining the system's effective maintainability and supporting the 365-day maintenance-free interval.

# Implementation

## Prototype / MVP Approach

A single prototype unit for investor demonstration and Vacation Stables approval. MVP scope: americano brewing, hot frothed milk production, volume selection, status indication, and wireless maintenance transmission. Prototype parts: 3D printed/CNC machined chassis and casing acceptable for MVP; certified PSU and PCBA for control assembly.

## Make/Buy Decisions and Key Suppliers

Control assembly: Buy – contract manufacture PCBA to CoffCo specification; wireless module sourced to approved technology (TBD – TD-06)

Thermal assembly: Make – CoffCo-designed thermal path and frother; heating element from specialist supplier

PSU: Buy – certified universal PSU module; interchangeable plug module designed by CoffCo, manufactured externally

Structural chassis and casing: Buy – injection moulded to CoffCo design; recycled polymer per SRS 3.4

Consumables: Commercial arrangement – out of system design scope per SRS out-of-scope boundary

## Resources and Facilities

Lab: Electronics assembly and test bench; thermal cycling rig; pressure/temperature measurement equipment

External: EMC test chamber (accredited facility for EN 55014 certification); IEC 60335 / CE / UKCA / UL test laboratory

Data: Vacation Stables estate water quality data required for SRS 1.6 threshold confirmation

## Impact Analysis on Design for X Theme

The make/buy strategy supports DfR: sourcing the PSU from a certified manufacturer reduces the electrical safety and EMC certification burden. Thermal assembly designed in-house retains CoffCo control over the primary reliability risk element.

# Interface Control Document

## System Integration Approach

Bottom-up integration: assemblies built and verified independently, then integrated. Sequence: PSU → Control Assembly → Thermal Assembly → Fluid Store → UI Panel → Structural Chassis. Interface verification performed at each step before proceeding.

## External Interfaces

| Interface | Part A | Part B | Type | Interface Part / Connector |
| --- | --- | --- | --- | --- |
| Mains power inlet | Hotel room power supply | Power Supply Unit | Electrical | Interchangeable plug module (BS1363/NEMA 5-15/CEE 7/16) |
| Wireless maintenance | Control Assembly | Hotel maintenance system | Data (wireless) | Wireless module – technology TBD (Wi-Fi/BLE/Zigbee) |
| Beverage dispensing | Thermal Assembly | Guest mug | Fluid/mechanical | Dispensing outlet – ≥105mm clearance, 100mm diameter access |
| Water fill | Hotel water / guest | Fluid Store reservoir | Fluid | Removable reservoir with fill port |
| Consumable access | Housekeeping | Fluid Store consumable store | Mechanical | Tool-free access panel / quick-release mechanism |
| Guest interaction | Hotel guest | User Interface Panel | Human/mechanical | Touch/press controls on UI panel |

## Internal Interfaces

| Interface | Part A | Part B | Type | Interface Part / Connector |
| --- | --- | --- | --- | --- |
| Control → Thermal | Control Assembly | Thermal Assembly | Electrical/data | Internal harness – brew command signal + DC power supply |
| Thermal → Fluid Store | Thermal Assembly | Fluid Store | Fluid | Internal hose/tube – water supply from reservoir |
| Fluid Store → Control | Fluid Store | Control Assembly | Data | Level sensor signal – wire/PCB trace |
| PSU → Control | Power Supply Unit | Control Assembly | Electrical | Internal DC power harness – regulated DC rails |
| PSU → Thermal | Power Supply Unit | Thermal Assembly | Electrical | Internal DC power harness – high-current heating rail |
| UI Panel → Control | User Interface Panel | Control Assembly | Data | Internal signal harness – selection inputs + status output |
| Chassis → All | Structural Chassis | All assemblies | Mechanical | Mounting brackets, fasteners, thermal/EMC shielding panels |

## Impact Analysis on Design for X Theme

Internal interface definitions support DfR: by specifying interfaces as discrete harnesses and connectors between modules, the design enables individual assembly replacement without disturbing adjacent elements. Each internal interface is a potential failure point – the modular approach minimises their number (SP-02, SP-03) and ensures each is independently accessible for verification and replacement.

# Validation and Verification

## Verification Methods

Test: Physical testing against measurable acceptance criteria (brew temperature, pressure, volume, cycle time, mass, EMC)

Demonstration: Observed performance of a function (unaided operation, status indication, theft deterrence, housekeeping interface)

Analysis: Review of design data, calculations, or certificates (MTBF, recycled content, energy efficiency, IEC 60335)

Inspection: Visual or physical examination (footprint, colour scheme, burn/shock prevention in assembled state)

## Verification Test Cases

| TC Ref | SRS Req | Objective | Preconditions | Steps / Expected Output | Pass Criteria |
| --- | --- | --- | --- | --- | --- |
| TC-001 | 4.1/1.1 | Verify brew temperature ≥60°C | Machine loaded; calibrated thermometer ready | 1. Initiate americano brew. 2. Measure temperature in mug at completion. 3. Record. | Temperature ≥60°C |
| TC-002 | 4.4/4.5/1.5 | Verify extraction pressure 0.9–1.3 bar | Machine at operating temp; pressure gauge at coffee outlet | 1. Initiate brew. 2. Measure pressure during extraction. 3. Record min/max. | 0.9–1.3 bar throughout extraction |
| TC-003 | 3.1/4.11 | Verify dispensation cycle ≤180 seconds | Machine at standby; stopwatch ready | 1. Initiate americano at max volume (400ml). 2. Start timer. 3. Stop when ready. 4. Record. | Elapsed time ≤180 seconds |
| TC-004 | 2.1 | Verify unaided first-time operation | Machine in standby; test subject with no prior knowledge | 1. Introduce test subject. 2. Instruct to make americano – no guidance. 3. Observe and record. | Americano produced without assistance or documentation |
| TC-005 | 4.10 | Verify system mass ≤10kg | Machine fully loaded (full water reservoir + consumables) | 1. Place on calibrated scale. 2. Record mass. | Mass ≤10.0 kg |
| TC-006 | 3.8 | Verify EMC compliance | Machine operating; Wi-Fi router, TV, laptop active within 1m | 1. Run full brew cycle. 2. Monitor adjacent devices. 3. Measure radiated emissions. | No device degradation; EN 55014 Class B compliance |

## Impact Analysis on Design for X Theme

TC-002 (extraction pressure) and TC-003 (dispense cycle time) are directly influenced by DfR: the thermal assembly's ability to reach and maintain target temperature and pressure within 3 minutes under all conditions is the primary guest-facing reliability risk. TC-006 (EMC) extends the DfR theme beyond the machine itself to the reliability of adjacent room systems.

# Safety Overview

## FMECA – Failure Mode, Effects, Criticality Analysis

High-level FMECA conducted on the Thermal Assembly (burn and food safety hazards) and Power Supply Unit (electrical shock and fire hazards).

| Failure Mode | Element | Effect | Cause | RPN | Control / Mitigation |
| --- | --- | --- | --- | --- | --- |
| Heating element runaway | Thermal Assembly | Fluid >90°C; burn risk; steam/pressure release | Thermal control failure; component degradation | 12 | Independent thermal cutoff; no exposed surfaces (SRS 3.10); fault state disables brew (SRS 1.7) |
| Fluid path leak | Thermal Assembly | Hot liquid contacts electrical components; fire/shock risk | Seal degradation; overpressure | 15 | All fluid paths in thermally/electrically isolated channel; IEC 60335 ingress protection |
| Mains voltage exposure | Power Supply Unit | Electrical shock to user or housekeeping | Insulation failure; mechanical casing damage | 16 | IEC 60335 electrical isolation; no accessible live parts (SRS 3.11); chassis as secondary enclosure |
| Consumable cross-contamination | Thermal Assembly | Coffee/milk cross-contamination; food safety breach | Inadequate flushing; seal failure | 10 | Switching and flushing mechanism (NR-04); food-grade materials (SRS 4.9); HACCP documentation |

Safety-derived requirements: SRS 3.10 (prevent burns), 3.11 (prevent electrical shock), 4.8 (IEC 60335), 4.9 (food safety), and NR-04 (cross-contamination prevention) are all traceable to FMECA hazards. Residual risk for all four failure modes is assessed as acceptable subject to implementation of stated controls.

# Integrated Product Support Plan

## Maintenance Planning and Management

Organisational-level: housekeeping – daily consumable restocking, drip tray, exterior cleaning. No technical skills or tools required.

Intermediate: CoffCo field service – fault resolution, assembly replacement, annual preventive maintenance. MTTR target: ≤4 hours.

Scheduled maintenance interval: 365 days minimum (SRS 3.3) at 2 brews/day

MTBF: 26,280 hours (SRS 3.9) – 3× annual powered hours safety margin

## Supply Support and Spares

Coffee consumables: consumable; demand rate = 2/day/room; standard supply chain

Control assembly: repairable (swap and return); criticality = high; lead time = 5 days

Thermal assembly: repairable (swap and return); criticality = critical; lead time = 5 days

PSU with plug module: repairable; criticality = high; lead time = 3 days

Plug modules (all variants): consumable stock; replenished with machine deployment kit

## TEPIDOIL Analysis

| T – Training | Housekeeping 15-min onboarding; field service technical qualification; guest self-explanatory (SRS 2.1) |
| --- | --- |
| E – Equipment | No special tools for housekeeping; field service kit: replacement assemblies, harness set, diagnostic device, pressure gauge |
| P – People | Housekeeping (organisational maintenance); CoffCo field engineer (intermediate); CoffCo cloud ops (remote monitoring) |
| I – Information | Housekeeping SOP; field service manual; HACCP documentation; IEC 60335 certificate; no guest manual required (SRS 2.1) |
| D – Doctrine | 365-day preventive maintenance cycle; wireless-triggered corrective maintenance; daily housekeeping service |
| O – Organisation | CoffCo service organisation; Vacation Stables housekeeping management; CoffCo cloud ops team |
| I – Infrastructure | Hotel room (no modification); CoffCo cloud platform; field service vehicle/logistics for assembly swap |
| L – Logistics | Consumable supply chain to each property; spare assembly inventory at regional CoffCo depot; recyclable consumable waste collection route |

## Impact Analysis on Design for X Theme

The ILS plan is directly shaped by DfR. The modular physical architecture enables assembly-swap maintenance within the 4-hour MTTR target. The wireless maintenance communication function transforms the maintenance model from reactive to proactive, extending effective availability beyond the 365-day minimum.

# Disposal Plan

## Disposal Objectives and Scope

Primary objective: zero landfill – all machine materials and consumable waste shall have a recycling, reuse, or recovery route (SRS 3.7). Scope covers: machines at end of deployment life (estimated 5–7 years per unit), worn assemblies returned from field service, and consumable waste generated during operation.

## Regulatory and Compliance Requirements

WEEE Directive (EU) and WEEE Regulations (UK): manufacturer take-back obligation applies

RoHS Directive: restricted substances compliance required in all components; confirmed at design stage

REACH: chemicals of concern in polymer casing identified; SVHC compliance confirmed

Basel Convention: hazardous waste export restrictions apply if assemblies shipped internationally for recycling

## End-of-Life Scenarios

Scenario 1 – Upgrade: Machine returned to CoffCo at end of contract; refurbished with new control and thermal assemblies; redeployed. Target: ≥99% material recovery rate across all waste streams (SRS 3.7). Refurbishment-first principle — BER declaration is a last resort.

Scenario 2 – Component recovery: Non-refurbishable machines disassembled; PCBAs to certified e-waste recycler (precious metal recovery); polymer casing shredded and recycled as secondary raw material.

Scenario 3 – Obsolescence: Full fleet recalled; disassembly per Scenario 2; design documentation retained 10 years for regulatory obligations.

## Consumable Waste

All consumable waste (used coffee consumables, milk packaging, water treatment residue) shall have a confirmed recycling or reuse route before first deployment (SRS 3.7). CoffCo's commercial supply partner shall operate a take-back scheme as a contractual condition of supply.

## Responsibilities, Costs, and Lifecycle Linkage

CoffCo: responsible for machine end-of-life take-back and WEEE compliance; estimated disposal cost £15–25 per unit, offset partially by material recovery value

Vacation Stables: responsible for consumable waste collection and route to recycler; managed through housekeeping SOP

Supply partner: contractually required to operate consumable take-back scheme

The 50% recycled material content requirement (SRS 3.4) supports end-of-life recyclability. The modular design (SP-02) enables selective component recovery. The anti-theft cable lug (TD-05) is designed for tool-free removal at end of life to facilitate disassembly. All disposal requirements are traceable to SRS 3.4, 3.7, and the regulatory baseline.