7. Integration Plan

CoffCo Coffee Machine

Applied Systems Engineering Certificate Deliverable 7

| Field | Detail |
| --- | --- |
| Document Reference | 7. Integration Plan CoffCo Coffee Machine V1.0 |
| Issue | 1.0 |
| Date | June 2026 |
| Prepared by | CoffCo Systems Team / School of Systems Engineering Secondment |
| Approved by | Pending — Systems Design Authority (SDA) |
| Related Documents | System Architecture CoffCo Coffee Machine V2.2 ¦ Verification and Validation Plan CoffCo Coffee Machine V2.0 ¦ Interface Control Document CoffCo Coffee Machine V1.1 |

# Document History

| Issue | Date | Author | Description | Approved |
| --- | --- | --- | --- | --- |
| 1.0 | June 2026 | CoffCo / SSE | Initial standalone issue. Integration plan and ICD summary previously embedded in SE Proposal. Extracted and structured as dedicated deliverable against DoD 7. | Pending |

# 1. Introduction

This document defines the integration plan for the CoffCo coffee machine. Integration is the process of combining subsystems and verifying that they work correctly together. The CoffCo integration programme follows a gate-controlled, bottom-up strategy — power and safety subsystems are integrated first, followed by data-carrying interfaces, and functional performance verification last. This approach ensures that electrical safety is verified before any subsystem is energised in combination.

## 1.1 Integration Scope

- All six physical elements: Control Assembly, Thermal Assembly, Fluid Store, Power Supply Unit, User Interface Panel, Structural Chassis

- All external interfaces: mains power input, wireless telemetry output, mug output zone

- All internal interfaces: defined in Interface Control Document CoffCo Coffee Machine V1.1 (EI- and II- series)

- Four new internal interfaces pending ICD update (II-NEW-01 to II-NEW-04 — milk temp, chassis thermistor, drip tray sensor, pressure transducer)

# 2. Integration Strategy

The integration strategy follows the KISS (Keep It Suitably Simple) principle: bottom-up, gate-controlled, with each gate requiring formal test sign-off before proceeding. This is the lowest-risk approach for a system with safety-critical electrical and thermal subsystems.

| Gate | Phase | Items Integrated | Integration Tests | V&V Link |
| --- | --- | --- | --- | --- |
| G1 | Power baseline | PSU standalone. Mains input verified. DC rails measured. Fuse verified. Surge test certificate received. | Voltage rail checks; IEC 60335 insulation test; mains fuse blow-test at overcurrent. No other subsystem energised. | TC-G1-01 |
| G2 | Control Assembly | PSU + Control Assembly. Boot sequence verified. FSM enters Standby. Watchdog IC verified (TC-FW-01). | Hardware watchdog test (TC-FW-01). Boot complete within 10 s. All FSM states reachable. No actuators connected. | TC-FW-01 |
| G3 | Thermal Assembly | PSU + Control + Thermal. Heating element controlled. Pressure and temperature regulated. TCO verified. PRV verified. | TC-HE-01 (TCO test). TC-PRV-01 (PRV test). Brew cycle at bench (no consumable). Pressure measured at outlet. Temperature measured. | TC-HE-01, TC-PRV-01 |
| G4 | Fluid Store | G3 + Fluid Store. Water reservoir connected. Level sensor active. Dry-fire interlock verified. Drip tray sensor verified. | TC-008 (dry-fire prevention). Drip tray full sensor: fill to threshold; confirm DRIP-TRAY-FULL status. Consumable interlock (TC-CL-01). | TC-008, TC-DT-01, TC-CL-01 |
| G5 | User Interface Panel | G4 + UI Panel. All three controls operational. Status indicator all 7 states confirmed. Two-step brew confirmed. | UI functional test: all 7 states triggered and confirmed by observation. Brew sequence initiated by two-step confirmation only. Single-step attempt: no brew. | TC-G5-01 |
| G6 | Structural Chassis | Full system in chassis. IPX2 test. Surface temperature test. Stability test (50 N lateral). | TC-IPX2-01 (IEC 60529 drip test). TC-ST-01 (surface temp ≤48°C and stability). Anti-tip bracket fitted and tested. | TC-IPX2-01, TC-ST-01 |
| G7 | System — functional V&V | Full system. All functional test cases. Telemetry verification. Milk temperature chain. | All Phase 3–4 test cases per V&V Plan V2.0. Customer acceptance trial (VE-B1). Validation sign-off. | All TC-series |

# 3. Interface Control Summary

All interfaces are formally defined in Interface Control Document CoffCo Coffee Machine V1.1. The table below summarises the external interfaces and key internal interfaces. Four new internal interfaces (II-NEW-01 to II-NEW-04) are pending ICD update.

## 3.1 External Interfaces

| Interface ID | Type | Part A → Part B | Description | Interface Part |
| --- | --- | --- | --- | --- |
| EI-01 | Power | Hotel mains → PSU | 110–240V AC, 50/60Hz mains input via regional plug module | T-type fuse + regional plug (BS1363/NEMA/CEE 7) |
| EI-02 | Fluid | Hotel water supply → Fluid Store | Cold water to removable reservoir; variable hardness across estate | Removable reservoir — tool-free fill by housekeeping |
| EI-03 | Fluid | Fluid Store → Dispensing outlet | Hot beverage (americano / frothed milk) dispensed into mug | Insulated fluid pathway; shrouded outlet |
| EI-04 | Human | Hotel Guest → UI Panel | Drink selection (type + volume); brew confirmation | Physical controls (rotary / capacitive / discrete — detail design TBD) |
| EI-05 | Human | UI Panel → Hotel Guest | System status (7 states); visual indicator | LED or icon display — no text labels |
| EI-06 | Wireless | Control Assembly → CoffCo Cloud | Maintenance telemetry; fault alerts; OTA updates | Wi-Fi / BLE / Zigbee — pending TD-06 resolution |
| EI-07 | Physical | Hotel room → Structural Chassis | Machine footprint on hotel desk; anti-tip bracket to furniture | 300×300mm base; M6 anti-tip bracket |

## 3.2 Key Internal Interfaces

| Interface ID | Part A → Part B | Data / Signal | Physical Connector / Medium |
| --- | --- | --- | --- |
| II-01 | PSU → Control Assembly | DC power rails | PCB power connector |
| II-02 | Control Assembly → Thermal Assembly | Brew command parameters; pump / element relay drive; temp sensor input | Low-voltage signal harness |
| II-03 | Control Assembly → UI Panel | System state for status display | Low-voltage signal harness |
| II-04 | UI Panel → Control Assembly | Drink type, volume, brew confirmation | Low-voltage signal harness |
| II-05 | Thermal Assembly → Fluid Store | Hot water demand; fluid return | Fluid hose / thermoplastic tube |
| II-NEW-01 | Fluid Store → Monitoring (SS-5) | Milk store temperature data | Signal wire to Control Assembly telemetry |
| II-NEW-02 | Structural Chassis → Control Assembly | Chassis wall thermistor signal (FW-SF-07) | Signal wire |
| II-NEW-03 | Fluid Store → Control Assembly | Drip tray full sensor signal (SAF-15) | Signal wire |
| II-NEW-04 | Thermal Assembly → Control Assembly | In-circuit pressure transducer signal (FW-SF-08) | Signal wire |

Amber rows = II-NEW interfaces pending ICD V1.2 update

# 4. V&V Linkage

Every integration gate has at least one associated test case. The integration gate structure is consistent with the six-phase V&V programme in Verification and Validation Plan CoffCo Coffee Machine V2.0. Gate sign-off by the Systems Design Authority is required before proceeding to the next gate.

| Gate | V&V Phase | Key Test Cases | Gate Pass Criterion |
| --- | --- | --- | --- |
| G1 | Phase 1 — Component | TC-G1-01: PSU voltage rails, insulation, fuse | All DC rails within ±5%. Insulation resistance >1 MΩ. Fuse blows at overcurrent. IEC 60335 insulation test PASS. |
| G2 | Phase 2 — Subsystem | TC-FW-01: Hardware watchdog | WDT IC asserts RESET within 500 ms of missed heartbeat. All actuators de-energised. FSM enters Standby on power-up. |
| G3 | Phase 2 — Subsystem | TC-HE-01: TCO; TC-PRV-01: PRV | TCO opens at ≥100°C, non-resettable. PRV opens ≤2.5 bar, vents to drip tray only. No venting at ≤1.3 bar. |
| G4 | Phase 2 — Subsystem | TC-008: dry-fire; TC-DT-01: drip tray; TC-CL-01: consumable interlock | 0.0A on empty brew. DRIP-TRAY-FULL alert before overflow. 0/5 incorrect consumables close chamber. |
| G5 | Phase 3 — Integration | TC-G5-01: UI functional | All 7 status states confirmed. Two-step brew required. Unaided operation by first-time test subject confirmed. |
| G6 | Phase 4 — System | TC-IPX2-01: IPX2 drip test; TC-ST-01: surface temp and stability | No ingress to electrical compartment. All surfaces ≤48°C. Stable under 50 N lateral. |
| G7 | Phase 4–6 — Validation | All remaining TC-series; VE-D1; VE-B1 | All Phase 4 test cases PASS. Vacation Stables CEO sign-off on acceptance trial. |

# 5. Definition of Done — Compliance

| Definition of Done Criterion | Status | Evidence |
| --- | --- | --- |
| Integration scope defined (what is being integrated and at what level) | PASS | Section 1.1 — 4-point scope; all six physical elements named; internal and external interfaces in scope |
| Integration strategy presented (KISS principle) | PASS | Section 2 — gate-controlled, bottom-up, power-first strategy; KISS principle stated explicitly |
| Integration sequence shows order in which items are brought together | PASS | Section 2 — 7-gate table with items integrated at each gate in bottom-up sequence |
| ICD: Interface Part A to Part B identified | PASS | Section 3.1 and 3.2 — EI-01 to EI-07 and II-01 to II-NEW-04 listed |
| ICD: Description of interface interaction | PASS | Column 4 in each interface table |
| ICD: Interface part specified (connector, wire, hose, etc.) | PASS | Column 5 in Section 3.1; Column 4 in Section 3.2 |
| V&V linkage: testing at each integration step with applicable IDs | PASS | Section 4 — 7-gate table with test case IDs and pass criteria for each gate |
| 4 new internal interfaces II-NEW-01 to II-NEW-04 pending full ICD update | OPEN | Flagged in Section 3.2 as amber rows; ICD V1.2 update is next scheduled action |